Phase 4 Part 1 — AI Resume Builder v2

Rendering Platform, Dynamic Templates & Export Architecture

Overview

Phase 4 Part 1 focused on transforming the project from a standard CRUD resume builder into a complete rendering platform capable of:

- realtime editing

- dynamic template switching

- backend HTML rendering

- styled PDF export

- export preview validation

- autosave architecture

- scalable template systems

This phase introduced the core rendering pipeline that powers both frontend preview rendering and backend PDF generation.

The system now supports:

- React live preview rendering

- backend Jinja2 template rendering

- WeasyPrint PDF generation

- dynamic template selection

- export preview modal

- autosave persistence

- template-aware rendering pipelines

This phase also established the architectural foundation required for intelligent role-based resume generation in upcoming phases.

Main Goal of Phase 4 Part 1

The original goal was not simply “download PDF”.

The real objective became:

Building a Shared Resume Rendering Platform

This included:

- frontend rendering architecture

- backend rendering architecture

- export validation systems

- scalable template registry design

- rendering consistency between frontend and backend

Major Architecture Decisions

1. React Preview + Backend Export Hybrid Architecture

One of the biggest architectural challenges discovered during this phase was:

React Preview Drift Problem

If frontend preview and backend export are built independently:

- spacing mismatches happen

- fonts mismatch

- sections drift

- PDF output differs from preview

Initially there was confusion about whether:

- frontend and backend should share templates
OR

- frontend and backend should use separate systems

Final architectural decision:

Hybrid Rendering Architecture

React Preview

Used for:

- realtime editing

- instant UI updates

- autosave interaction

- editor responsiveness

Backend Jinja2 Rendering

Used for:

- actual export rendering

- PDF generation

- export preview validation

- production document output

This resulted in the final rendering flow:

Editor

↓

React live preview

↓

Backend-rendered export preview

↓

Final styled PDF export

This became one of the most important architecture decisions in the entire project.

2. Dynamic Template Registry System

Initially the project only supported a single template.

During this phase a scalable template registry system was introduced.

Frontend Template Registry

const TEMPLATE_COMPONENTS = {

engineer: EngineerPreview,

modern: ModernPreview,

creative: CreativePreview,

}

This allowed:

- dynamic preview switching

- scalable template expansion

- centralized template management

3. Backend Template Registry

Backend rendering was redesigned to dynamically load templates based on:

resume.template

Backend structure:

backend/templates/

├── engineer/

│   ├── template.html

│   ├── style.css

├── modern/

│   ├── template.html

│   ├── style.css

├── creative/

│   ├── template.html

│   ├── style.css

This architecture allows:

- scalable template expansion

- independent styling systems

- template-aware PDF generation

4. Export Preview Validation System

One of the largest improvements introduced in this phase was:

Export Preview Modal

Instead of directly downloading PDFs:

Download

↓

Backend-rendered preview

↓

Final PDF download

This solved:

- preview/export mismatch

- hidden export issues

- rendering surprises

- spacing inconsistencies

Implementation included:

- iframe rendering

- backend HTML preview route

- loading state

- export validation flow

5. Shared Rendering Service

A reusable rendering layer was created:

render_resume_template()

This separated:

HTML Rendering

from

PDF Conversion

This allowed:

- preview rendering

- export rendering

- future analyzer rendering

- future email/export systems

to reuse the same rendering pipeline.

Final Rendering Flow Architecture

Resume Editor

↓

React State

↓

Autosave

↓

PostgreSQL

↓

Template Selection

↓

Backend Jinja2 Rendering

↓

CSS Injection

↓

WeasyPrint

↓

Styled PDF Export

Autosave Architecture

Realtime autosave was integrated into the rendering system.

The editor automatically persists:

- resume content

- selected template

- metadata

using:

useEffect()

based autosave triggers.

This created a seamless realtime editing experience.

Major Problems Faced & Solutions

1. Massive Accidental File Deletion

Problem

While deleting a single template file, the entire frontend src folder was accidentally permanently deleted from VS Code.

This created panic because:

- editor files disappeared

- routing disappeared

- components disappeared

- preview architecture disappeared

Solution

Git recovery workflow was used:

git restore frontend/src

This restored all tracked project files.

Lesson Learned

- commit frequently

- Git is critical safety infrastructure

- destructive filesystem operations should be handled carefully

2. Frontend & Backend Architecture Collision

Problem

Two rendering systems accidentally existed simultaneously:

- old template registry system

- new dynamic preview system

This caused:

- double rendering

- duplicate previews

- architectural confusion

Solution

The rendering system was rewritten into a single centralized dynamic registry architecture.

Lesson Learned

Refactors often create temporary parallel systems.

Architectures should be consolidated early.

3. React Hook Order Error

Problem

useState() was placed after:

if (!isOpen) return null;

This caused:

Rendered more hooks than during previous render

Solution

All hooks were moved to the top of the component.

Lesson Learned

React hooks must always execute in the same order.

4. Template Persistence Bug

Problem

Frontend preview switched templates correctly, but backend exports always rendered the engineer template.

Root cause:

Autosave updated:

formData.template

but not:

resume.template

inside the database row.

Solution

Autosave payload was updated to persist template selection:

template: formData.template

Backend update schemas and update logic were also updated.

Lesson Learned

Frontend state and backend persistence are separate systems.

Nested JSON fields and DB columns must be handled carefully.

5. CSS Not Applying in WeasyPrint

Problem

Browser preview displayed correctly but PDF export lost styling.

Root cause:

WeasyPrint could not resolve CSS paths from HTML.

Solution

Dedicated CSS injection was added:

CSS(filename=css_path)

inside PDF generation.

Lesson Learned

Browser rendering and PDF rendering are different environments.

Static asset handling must be separated.

6. Broken Vertical Text Rendering

Problem

Modern template generated vertically stacked characters in PDF output.

Example:

W

o

r

k

e

d

Root Cause

Gemini-generated template expected arrays:

{% for desc in project.description %}

but project descriptions were stored as strings.

Jinja iterated through string characters.

Solution

Template contracts were rewritten to match actual project schema.

Lesson Learned

Template systems are tightly coupled to schema design.

Schema discipline is critical for scalable rendering systems.

7. Browser Preview vs WeasyPrint CSS Conflict

Problem

Fixing WeasyPrint CSS paths broke browser preview rendering.

Solution

Two independent systems were created:

Browser Preview

Uses:

<link rel="stylesheet">

PDF Generation

Uses:

CSS(filename=...)

Lesson Learned

Different rendering environments require different asset-loading strategies.

Skills Learned During This Phase

Frontend

- advanced React state management

- dynamic component rendering

- modal architecture

- iframe rendering systems

- autosave architecture

- React hook lifecycle debugging

- dynamic template systems

Backend

- Jinja2 rendering

- WeasyPrint PDF generation

- FastAPI response systems

- static file serving

- rendering services

- template registries

- CSS injection systems

Architecture

- rendering pipeline design

- frontend/backend synchronization

- preview validation systems

- template scaling strategies

- rendering abstraction layers

- schema-template contracts

Final Features Completed

Rendering Engine

- Jinja2 rendering

- dynamic template loading

- reusable rendering services

PDF Export

- styled PDF generation

- WeasyPrint integration

- CSS injection

Dynamic Templates

- engineer

- modern

- creative

Preview Systems

- React live preview

- backend export preview

- export modal

Autosave

- realtime persistence

- template persistence

Phase 4 Part 2 Plan

Intelligent Resume Composition System

Phase 4 Part 2 will focus on making resumes profession-aware and dynamically configurable.

Main Goal

Transform the app from:

static resume form

into:

dynamic intelligent resume platform

Planned Systems

1. Role Categories

Example:

- software_engineering

- design

- marketing

- education

- medical

2. Dynamic Section Registry

Different professions require different resume sections.

Example:

Software Engineering

- projects

- skills

- experience

Education

- teaching

- workshops

- certifications

Medical

- licenses

- residency

- research

3. Dynamic Editor Rendering

Editor sections will render based on selected role category.

4. Role Strategies

Role-based rendering strategies will control:

- section ordering

- emphasis

- optional sections

- future AI optimization

5. Shared Template Ecosystem

Visual templates will become profession-independent.

Templates:

- ATS

- Modern

- Creative

- Executive

- Student

will work across multiple professions.

Phase 4 Part 3 Plan

Resume Analyzer Pipeline

This phase will introduce AI-powered resume analysis.

Planned Features

Resume Parsing

- PDF extraction

- resume data extraction

- schema normalization

ATS Analysis

- ATS scoring

- keyword detection

- formatting analysis

JD Matching

- resume vs job description comparison

- missing skills detection

- optimization suggestions

AI Recommendations

- summary improvement

- bullet enhancement

- section optimization

- keyword recommendations

Final Project State After Phase 4 Part 1

The project has evolved from a standard resume builder into a scalable rendering platform with:

- realtime editing

- autosave

- dynamic templates

- backend rendering

- export validation

- styled PDF generation

- scalable rendering architecture

This phase established the core infrastructure that future intelligent systems will build upon.